## Slide 1: Design and Development of ‘Prototype’ homes for Rehabilitating flood-affected families Ponnani, Kerala

## Slide 2
DESIGN INTENT
The intent is to design ‘prototype’ homes that are:
Sustainable and be resilient to future calamities
Occupant-centric design, taking care of occupant’s lifestyle, thermal and visual comfort
Futuristic design that addresses the lifestyle changes in the next 20 years
Durable, eco-friendly materials and Pre-fabricated construction, that can be built in the next six months
Cost-optimization through design, material selection and charting out a project management plan
Integrated design approach engaging consultants-architects, urban designers, green building consultants, structural engineers and MEP consultant’s, etc. from the initial design stage
Adaptable for single homes, multi-unit dwellings or community housing

## Slide 3
STAGE-1
SCHEMATIC DESIGN
Site Analysis, Context Analysis
Concept Design, Materials & Construction technology, Energy & Daylight studies
Draft BOQ & cost
STAGE -2
DETAILED DESIGN
Architectural Drawings – Plans, Section, Elevation, 3D/Model, Site Plan
Interior Drawings – Bathroom, Kitchen, Built-in furniture drawings
Construction Drawings – Setting out, Foundation, Structural drawings, Walls, Door-Window Schedule, Roof details, Plumbing & Electrical drawings
Additional Details – Landscape Design, Rainwater Harvesting, Water & Waste Management, Renewable Energy generation
STAGE -3
MONITORING AND CAPACITY BUILDING
Site Visits
Capacity building workshops for local people involved in the project
Awareness workshops for future occupants of the homes
DESIGN APPROACH
After Stage 1 is approved by Speaker and vetted by Resilient Kearala consortium

## Slide 4
DELIVERABLES & TIMELINE
STAGE | LIST OF DELIVERABLES | TIMELINE
STAGE 1 – SCHEMATIC DESIGN | Two Iterations of Concept Design – Floor Plans, 3D/Model, Site Plan Matrix of Materials, Construction assemblies with technical specification and cost | 2 Weeks after signing of contract
STAGE 2 – DETAILED DESIGN (SINGLE HOUSE) | Floor Plans, Sections, Elevation & 3D/Model, Site Plan Interior Drawings – Interior Finishes, Bathroom, Kitchen, Built-in furniture drawings Construction Drawings – Setting out, Foundation, Structural drawings, Walls, Door-Window Schedule, Roof details, Plumbing & Electrical drawings Sustainable Design Guidelines - Landscape Design, Rainwater Harvesting, Water & Waste Management, Renewable Energy generation Project Management Plan | 4 Weeks (after approval and vetting of Schematic Design)
STAGE 3 – MONITORING & CAPACITY BUILDING | Discuss the schematic design, prior to on-set of detailed design Setting out and laying of foundation 2 Site Visit during laying of wall & roof | During the construction process

## Slide 5
ADDITIONAL DELIVERABLE
The Single-house typology will be iterated, to adapt to the following :
Multi-unit block (4-6 Dwelling Units (DU’s))
Row-housing (10-15 DU’s)
Community Living (30-40 DU’s)
The schematic design for the above 3 typologies will be shared as an additional deliverable